Panel actions March 2018 – new updates since last Panel

| Action number | Grid Code Panel action first raised | Ref | Owner | Action | Current Position | Due by | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | May 2017 | Minute 1001 | CB | Update Grid Code Panel on Consumer and OFTO Representative seats | UPDATE: no response from SONI; Election Report to be finalised and submitted | Ongoing | Open |
| 6 | May 2017 | N/A | CB | Old Panel actions to be sent to Panel to show where actions have been sent to | Ongoing. KIV draft RES documents to be approved. |  | Open |
| 7 | June 2017 | Minute 1066 | CB | Withdraw GC0048 and GC0090 following approval of GC0102 at the DCRP | Following approval at DCode Panel. Will be completed with GC0091 withdrawal as package. UPDATE: TORs to be sent to D Code to align with D code ahead of withdrawal | Ahead of 22/02 | Open |
| 21 | August 2017 | Minute 1152 | Code Admin | Draft Terms of Reference for GC0103 | Update: pending 3rd Workgroup (prioritisation to be completed at Feb 2018 meeting) |  | Open |
| 27 | August 2017 | Minute 1183 | CB | Update materiality guidance and circulate for sign off | AC comments to be reviewed | ASAP | Open |
| 48 | October 2017 | Minute 1239 | Code Admin | GC0106: Code Administrator to return to November GCRP with a GC106 timeline and an updated joint ToR (DCRP) | UPDATE: Timeline signed off; ToR outstanding | Ongoing | Open |
| 54 | October 2017 | Minute 1247 | Code Admin/ Panel | GC0103: Code Administrator in consultation with the GCRP to appoint new independent chair | UPDATE: No Technical Chair sourced to date, ongoing action – to be discussed at Feb 2018 meeting CA propose closing | ASAP | Open |
| 64 | November 2017 | Minute 1276 | Code Admin | Code Administrator to support SB with raising a new modification as per GR.15.11 | Jan update: Code Admin awaiting response to emails. Check if still required as appeal upheld | Ongoing | Open |
| 66 | November 2017 | Minute 1289 | NGET | Advise re forward work plan SOGL Articles 155, 159, 162 | KB to make contact with AF and circulate material AF has had discussion with Robert Selbie from NGET, where it was indicated that current NGET thinking was current arrangement are already compliant with SOLG, however AF question how mandatory services were permitted. Further discussions took place at the January 2018 GCRP meeting see minute 1338 where agreed to raise this for discussion at the next GCDF and JSEG meetings. | Feb 2018 | Open |
| 74 | December 2017 | Minute 1308 | Code Admin | GC0105 - update and circulate ToR to Panel Members | UPDATE: scope defined by Dec GCRP; CA to circulate | ASAP | Open |
| 75 | December 2017 | Minute 1312 | Code Admin | RES - circulate all 5 outstanding RES documents to Panel in one email for 20WD Consultation | 15/12/17: circulated by Code Admin; two responses received re version control for TS2.01PART1, TS3.01.01, PS(T)010, TS1. | Ongoing | Open |
| 76 | December 2017 | Minute 1317 | Code Admin/KB | Horizon Scanning - ensure all strategic pieces of work are captured appropriately within the document |  | Feb | Open |
| 81 | January 2018 | Minute 1337 | Code Admin | Code Administrator to present back lessons learnt/Code Administrator improvement work plan to February Panel meeting. |  | March Panel meeting | Open |
| 82 | January 2018 | Minute 1337 | Code Admin | Code Administrator to circulate draft criteria to be used for prioritisation of modifications | Draft to be sent as presentation ahead of Panel meeting | February Panel meeting | Open |
| 83 | January 2018 | Minute 1344 | Code admin | Code admin to present updated GC0096 Timetable to February 2018 |  | February Panel meeting | Open |
| 84 | January 2018 | Minute 1352 | Code admin | GC0104 timetable to be updated in Terms of Reference |  | Asap | Open |
| 86 | January 2018 | Minute 1358 | Code admin | Code Administrator to clarify Governance process for Electrical Standard view and sign off. | To be circulated to Panel members ahead of Feb Panel meeting | ASAP | Open |
| 87 | January 2018 | Minute 1365 | Code admin | Code Administrator to ensure when reviewing documentation that this does not happen. In addition the modification proposal template to be looked at to improve the guidance to be given to Proposers to prevent this occurring | Will be ongoing | Ongoing | Open |
| 91 | February 2018 | Minute 1387 | RW | GC0108 - RW to return to March Panel meeting with revised proposal which addresses all issues raised |  | 22/03/18 | Open |
| 92 | February 2018 | Minute 1415 | Code Admin | Prioritisation - circulate to Panel members a ‘strawman’ of all inflight modifications |  | ASAP | Open |
| 93 | February 2018 | Minute 1415 | Panel | Prioritisation - Panel members to review all inflight modifications and to prioritise according to principles for discussion in March Panel meeting |  | 22/03/18 | Open |
| 94 | February 2018 | Minute 1426 | Code Admin | Facilitate the SQSS GSR016 Panel update for March | Agreed and confirmed for Bieshoy Awad to attend March Panel. | 22/03/18 | Open |
| 96 | February 2018 | Minute 1428 | Code Admin | Add GC0036 consequential modification to horizon scanning document |  | ASAP | Open |

Recently closed (Last three months)  Nov-Feb 2018

| Action number | Grid Code Panel action first raised | Ref | Owner | Action | Current Position | Due by | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 42 | September 2017 | Minute 1227 | CB | Code Administrator to look into re implementation of GC0086 and revision number used | Deferred to ’Code Administrator lessons learnt/strategy Log’ | Ongoing | Deferred |
| 19 | August 2017 | Minute 1150 | CB | Look into pre Panel development of issues and processes for best practice across codes | Deferred to ’Code Administrator lessons learnt/strategy Log’ |  | Deferred |
| 55 | October 2017 | Minute 1253 | PANEL | Panel Members to disseminate invite and information from Code Administrator ahead of November’s Pre-Panel call. | Deferred to ’Code Administrator lessons learnt/strategy Log’ | Ongoing | Deferred |
| 56 | October 2017 | Minute 1255 | CB/ND | Code Administrator to disseminate Horizon scanning document to November Panel | UPDATE: presented to December Panel, to return Feb Panel (defer to Dec Action 76) | Feb | Deferred |
| 58 | November 2017 | Minute 1260 | CB/ND | Actions log to be circulated to Panel Members immediately after the meeting | Code Admin to liaise with stakeholders to determine timescales. This was completed for Nov actions. | ASAP | Closed |
| 59 | November 2017 | Minute 1271 | CB/ND | Circulate nominations link for WG0107 and schedule 1st Workgroup | UPDATE: nominations by COP 27/11/17; 7 received | ASAP | Closed |
| 60 | November 2017 | Minute 1271 | CB/ND | Return GC0107 ToR to the GCRP for sign off | UPDATE: circulated via email on 30/11/17; next Workgroup 18/12/17 | 14/12/17 | Closed |
| 61 | November 2017 | Minute 1272 | CB/ND | GC0036 – liaise with ENA to incorporate GC-specific question added to D Code ER G5/5 Consultation Paper | UPDATE: confirmation sent by D Code on 29/11/17 accepting request. NG Reps to be liaised with. | ASAP | Closed |
| 63 | November 2017 | Minute 1276 | CB/ND | GC0098 - wider lessons from governance process | Deferred to ’Code Administrator lessons learnt/strategy Log’ | Ongoing | Deferred |
| 65 | November 2017 | Minute 1280 | CB | GC0100-0102 - WG Chair to present ToR to GCRP | Update: Special Panel held on 10/01/18…approved for Code Admin Consultation | 10/01/18 | Closed |
| 67 | November 2017 | Minute 1290 | Code Admin | Arrange Sandbox modification presentation to GCRP with Elexon | UPDATE: Contact details to be provided by NR | 14/12/17 | Closed |
| 68 | December 2017 | Minute 1301 | Code Admin | GC0036 - Code Administrator to look into feasibility of incorporating an appropriate link to DC0036 or to otherwise clarify current governance arrangements on website | https://www.nationalgrid.com/uk/electricity/codes/grid-code/modifications/gc0036-review-harmonics-assessment-standards-and; replace ‘concluded’ with ‘deferred’.. UPDATE – mods can only be shown as open or concluded on the website. Only the text can be changed. This will be amended to ensure continuity and signposting. |  | Closed |
| 69 | December 2017 | Minute 1301 | Code Admin | Confirm timeline for DC0036 | http://www.dcode.org.uk/assets/uploads/G5_Meeting_11_091117_-_Draft_Action_Notes_v1.2.pdf (page 5/5) | ASAP | Closed |
| 70 | December 2017 | Minute 1301 | Code Admin | GC0036 - review process as a longer term ‘lessons learnt’ piece of work and to feedback to Panel | Deferred to ’Code Administrator lessons learnt/strategy Log’ | Ongoing | Deferred |
| 71 | December 2017 | Minute 1307 | Code Admin | GC0104 nominations - check Flextricity, Origami Energy Limited, and Endeco Technologies against user/CUSC 1 schedule | Not on CUSC Sch 1. GR.20.3 refers. Origami and Endeco nominated by a ‘user’ and selected by Panel so full WG membership. Flextricity (not nominated by a ‘user’) requests observer status only. GR.20.5 also applies | Ongoing | Closed |
| 72 | December 2017 | Minute 1308 | Code Admin | GC0105 - open Workgroup member nominations with email circulation to industry w/c 1 January |  | w/c 01/01/18 | Closed |
| 73 | December 2017 | Minute 1308 | Code Admin | GC0105 - Workgroup to request input from System Operability Framework Team and attend Workgroup | Deferred to Workgroup | Pending 1st GC0105 WG | Closed |
| 77 | December 2017 | Minute 1321 | Ofgem | Confirm Panel Presentation by Innovation Team (as follow on to Sandbox presentation) for February/March GCRP | Update: Presentation for February Panel | Feb GCRP | Closed |
| 78 | December 2017 | Minute 1321 | Ofgem | Confirm Panel Presentation for March GCRP to clarify derogation process under Grid Code | Noted by the Code Administrator | Mar GCRP | Closed |
| 79 | January 2018 (SGCRP) | Minute 1326 |  | RW to confirm via email circulation by close of play on 10/01/18 that no material changes were being made to the legal text | Update: completed on 10/01/18, circulated by CA on 11/01/18 | 10/01/18 | Closed |
| 80 | January 2018 (SGCRP) | Minute 1327 |  | RW to confirm that comments which relate directly to the code mapping have been incorporated into the reports | 24/01/18 Update: NGET report work in progress, to be circulated for comment once complete; part of | 05/02/18 | Closed |
| 20 | August 2017 | Minute 1151 | Ofgem/KB | Authority to contact BEIS to find out when minimum electrical standard will be issued to the commission | Dec Update: Ofgem circulated guidance by email; KB to seek National Grid legal advice; further Ofgem update |  | Closed |
| 85 | January 2018 | Minute 1353 | Code admin | GC0105 Workgroup nominations period to be extended for a further two weeks by the Code Administrator | Complete – no further workgroup members |  | closed |
| 88 | January 2018 | Minute 1366 | NGET | NGET position on Australian blackout to be circulated to Panel | Circulated with actions log | ASAP | Closed |
| 89 | February 2018 | Minute 1375 | Code Admin | Code Administrator to correct typographical errors for the Final Modification Reports | Submitted to the Authority with agreed amendments | ASAP | Closed |
| 90 | February 2018 | Minute 1377 | Code Admin | Code Administrator to raise LFMS-O Type B issue at the Grid Code Development Forum in order to raise the profile of the issue | Raised and discussed at March GCDF | ASAP | Closed |
| 95 | February 2018 | Minute 1427 | Code Admin | Circulate GG Sandbox legal questions to Panel members | Done immediately following February GCRP | ASAP | Closed |